6-Week Summer Internship Roadmap

Internship Title: Development of a Health-Aware and Explainable Food Recommendation System Using Machine Learning and Retrieval-Augmented LLMs

Paper Title: GroundedNutriRec: Retrieval-Augmented Multi-Objective LLM Framework for Health-Aware and Explainable Food Recommendation

# 1. Internship Objective

Primary goal: Prepare you to continue toward a Q1-journal-oriented research work on LLM-based food recommendation after the 6-week internship. The internship will not complete the full research paper, but it will produce the core pipeline, baseline results, documentation, and advanced task prototypes needed for the next 6 months.

| Outcome Area | Expected Capability After 6 Weeks |
| --- | --- |
| Recommendation Systems | Understand users, items, interactions, top-K recommendation, candidate generation, ranking, and evaluation. |
| Dataset Handling | Load, clean, analyze, and preprocess Food.com or similar benchmark food recommendation datasets. |
| Baseline Models | Implement popularity-based, rating-based, content-based, and collaborative filtering recommenders. |
| Research Module | Implement health-aware and multi-objective food ranking. |
| LLM/RAG Module | Build a basic RAG-based explanation system using retrieved food evidence. |
| Advanced Tasks | Attempt sequential recommendation, claim-level faithfulness evaluation, Pareto ranking, and offline A/B testing simulation. |
| Documentation | Maintain GitHub repository, notebooks, weekly reports, final internship report, and result tables. |

# 2. Student Role Division

| Student | Role | Main Responsibility | Advanced Challenge |
| --- | --- | --- | --- |
| Student 1 | Data + Sequential Recommendation Lead | Dataset collection, cleaning, EDA, user sequence creation, train-test split, preprocessing pipeline. | GRU4Rec or Transformer/SASRec sequential recommender. |
| Student 2 | Baseline Recommendation + Evaluation Lead | Popularity, rating-based, content-based, collaborative filtering, ranking metrics, comparison tables. | Offline A/B testing simulator and model comparison. |
| Student 3 | LLM/RAG + Multi-Objective Ranking Lead | Food knowledge base, vector search, RAG explanations, health scoring, multi-objective ranking. | Claim-level faithfulness evaluator and Pareto ranking. |

# 3. Recommended Datasets

| Dataset | Primary Use | Notes |
| --- | --- | --- |
| Food.com Recipes and Interactions | Main benchmark for food recommendation, recipe metadata, user interactions, reviews, ingredients, and nutrition-aware ranking. | Use this as the primary internship dataset. |
| Food.com Recipes and Reviews | Richer recipe metadata, nutrition fields, instructions, and recipe text for RAG. | Use if students need more detailed knowledge-base evidence. |
| Amazon Reviews 2023 - Grocery and Gourmet Food | Industrial food-product recommendation and review-grounded explanation. | Use in the 6-month research phase after Food.com baseline is stable. |
| MealRec+ | Meal-level recommendation and bundle-style food planning. | Optional advanced dataset. |
| Ele.me / Tianchi Food Delivery | Operational/time-aware recommendation proxy. | Optional for queue/delivery-time-aware extension. |

# 4. Six-Week Roadmap

## Week 1 - Foundation, Problem Understanding, and Dataset Exploration

Goal: Students understand the research problem, basics of recommender systems, and the structure of the selected food recommendation dataset.

| Task | Details | Deliverable |
| --- | --- | --- |
| Literature and Concept Notes | Study recommender systems, food recommendation, health-aware recommendation, explainable recommendation, LLM, RAG, and hallucination. | Week1_Literature_Notes.docx |
| Dataset Loading | Download and load Food.com recipes and interactions. Identify columns, data types, and sample records. | 01_dataset_loading.ipynb |
| Basic EDA | Find number of users, recipes, interactions, rating distribution, top recipes, missing values, recipe categories, and nutrition field availability. | 02_food_dataset_eda.ipynb |
| Friday Review | Each student presents what they understood, dataset challenges, and screenshots of EDA results. | Week 1 presentation + GitHub commits |

## Week 2 - Data Cleaning, Preprocessing, and Feature Engineering

Goal: Convert raw food interaction data into clean train/test data and engineered food metadata features.

| Task | Details | Deliverable |
| --- | --- | --- |
| Clean Interaction Data | Remove duplicate interactions, handle missing ratings, normalize ratings, filter sparse users/items, create implicit feedback label. | 03_data_preprocessing.ipynb |
| Food Metadata Table | Prepare item_id, recipe name, ingredients, calories, protein, fat, carbs, category, preparation time, and review text. | food_metadata_clean.csv |
| Nutrition Features | Create calorie_level, protein_level, fat_level, ingredient_count, health_score, and preparation_complexity. | 04_feature_engineering.ipynb |
| Train-Test Split | Create user-wise 80:20 split for top-K recommendation evaluation. | train_interactions.csv, test_interactions.csv |
| Friday Review | Validate cleaned data, explain feature engineering logic, and commit processed files. | Week 2 report |

Example implicit feedback label:
rating >= 4 -> liked = 1
rating < 4  -> liked = 0

## Week 3 - Recommendation Baseline Models and Metrics

Goal: Implement baseline models that will later be used as comparative baselines in the research paper.

| Model/Task | Implementation Details |  |  | Deliverable |
| --- | --- | --- | --- | --- |
| Popularity-Based Recommender | Recommend most interacted and highly rated food items. |  |  | 05_popularity_recommender.ipynb |
| Rating-Based Recommender | Recommend highest-rated items with minimum interaction threshold. |  |  | 05_popularity_recommender.ipynb |
| Content-Based Recommender | Use TF-IDF or Sentence Transformer embeddings on recipe name, ingredients, and category. |  |  | 06_content_based_recommender.ipynb |
| Collaborative Filtering | Use user-item matrix with cosine similarity, Surprise SVD, or implicit ALS. |  |  | 07_collaborative_filtering.ipynb |
| Evaluation Metrics | Implement Precision@K, Recall@K, HitRate@K, NDCG@K, and MRR@K. |  |  | 08_evaluation_metrics.ipynb |
| Model | Precision@5 | Recall@5 | HitRate@10 | NDCG@10 |
| Popularity | To be filled | To be filled | To be filled | To be filled |
| Rating-based | To be filled | To be filled | To be filled | To be filled |
| Content-based | To be filled | To be filled | To be filled | To be filled |
| Collaborative filtering | To be filled | To be filled | To be filled | To be filled |

## Week 4 - Health-Aware and Multi-Objective Food Ranking

Goal: Move from ordinary recommendation to the proposed research direction by balancing preference, health, popularity, diversity, and preparation time.

Initial multi-objective score:
FinalScore = alpha1 * PreferenceScore + alpha2 * HealthScore + alpha3 * PopularityScore + alpha4 * DiversityScore + alpha5 * PreparationTimeScore

| Task |  | Details |  | Deliverable |  |
| --- | --- | --- | --- | --- | --- |
| Preference Score |  | Use collaborative filtering predicted score or content-based similarity score. |  | 10_multi_objective_ranking.ipynb |  |
| Health Score |  | Use normalized protein, calorie, fat, and ingredient-diversity features. |  | 09_health_score_generation.ipynb |  |
| Preparation-Time Score |  | Use recipe preparation time as a proxy for quickness. |  | 10_multi_objective_ranking.ipynb |  |
| Weight Ablation |  | Evaluate multiple combinations of preference, health, popularity, and time weights. |  | 11_ablation_weight_analysis.ipynb |  |
| Advanced Task Start |  | Begin Pareto ranking implementation as a stronger alternative to fixed weighted scoring. |  | 21_pareto_ranking.ipynb |  |
| Variant | Precision@10 | Recall@10 | Avg Health Score | Avg Prep Time | Diversity |
| Preference only | To be filled | To be filled | To be filled | To be filled | To be filled |
| Preference + Health | To be filled | To be filled | To be filled | To be filled | To be filled |
| Preference + Health + Time | To be filled | To be filled | To be filled | To be filled | To be filled |
| Full Multi-Objective | To be filled | To be filled | To be filled | To be filled | To be filled |

## Week 5 - LLM/RAG Explanation and Faithfulness Evaluation

Goal: Build a controlled RAG pipeline where the LLM explains recommendations only using retrieved food evidence.

| Task | Details | Deliverable |
| --- | --- | --- |
| Food Knowledge Base | Create one document per recipe/food item containing name, ingredients, calories, protein, fat, prep time, rating, and review summary. | 12_food_knowledge_base_creation.ipynb |
| Vector Search | Build FAISS, ChromaDB, or Qdrant vector store using SentenceTransformer embeddings. | 13_vector_search_rag.ipynb |
| RAG Explanation | Generate explanations based only on retrieved item evidence. | 14_llm_explanation_generation.ipynb |
| Claim-Level Verification | Split explanations into claims and check whether claims are supported by retrieved evidence. | 18_claim_extraction.ipynb, 19_faithfulness_verification.ipynb |
| Hallucination Analysis | Compute faithfulness score and hallucination rate. | 20_hallucination_analysis.ipynb |

Faithfulness Score = Supported Claims / Total Claims
Hallucination Rate = Unsupported Claims / Total Claims

## Week 6 - Integration, Advanced Models, A/B Simulation, and Final Reporting

Goal: Integrate the pipeline into a working prototype, complete advanced technical tasks, and prepare research-ready documentation.

| Task | Details | Deliverable |
| --- | --- | --- |
| Streamlit Demo | Build a simple app where user selects healthy/high-protein/quick/popular/balanced preferences and receives top-5 food recommendations with explanation. | app/streamlit_app.py |
| Sequential Recommender | Create user sequences and implement Markov Chain, GRU4Rec, or Transformer/SASRec depending on student capability. | 16_sequential_recommender_gru.ipynb, 17_transformer_based_recommender.ipynb |
| Offline A/B Testing Simulator | Compare popularity vs proposed model, preference-only vs health-aware ranking, LLM-only vs RAG explanation. | 23_ab_testing_simulator.ipynb |
| Final Results | Create baseline result tables, ablation tables, faithfulness tables, and sample explanations. | results/tables, results/figures |
| Final Documentation | Prepare final internship report, README, research gap document, and next 6-month roadmap. | final_internship_report.docx, README.md, research_plan_next_6_months.md |

# 5. Additional Tasks

These tasks are intentionally challenging. They are designed to push you beyond basic implementation and prepare for publishable research work.

## Task A - Sequential Food Recommendation Using GRU4Rec/SASRec

Objective: Predict the next food item based on user interaction history. This adds temporal behavior modeling to the recommender system.

| Level | Model |  | Expected Work |
| --- | --- | --- | --- |
| Medium | Markov Chain |  | Estimate next item using transition probabilities between food items. |
| High | GRU4Rec |  | Train a GRU-based neural recommender on user item sequences. |
| Very High | SASRec / Transformer |  | Use self-attention to model user sequence patterns and predict next item. |
| Implementation Step |  | Description |  |
| Sequence Creation |  | Sort interactions by user and timestamp. |  |
| Input-Target Pairs |  | Generate examples such as [Poha, Tea, Sandwich] -> Paneer Roll. |  |
| Model Training |  | Train GRU/Transformer model for next-item prediction. |  |
| Evaluation |  | Use HitRate@10, NDCG@10, and MRR@10. |  |

## Task B - Claim-Level Faithfulness Verification for RAG Explanations

Objective: Verify whether every generated explanation claim is supported by retrieved evidence. This is a strong LLM research contribution because it directly addresses hallucination.

| Difficulty Level | Method |  |
| --- | --- | --- |
| Basic | Rule-based keyword and threshold verification. |  |
| Intermediate | Sentence embedding similarity between claim and evidence. |  |
| Advanced | Natural Language Inference model for entailment/contradiction checking. |  |
| Claim | Evidence | Supported? |
| High in protein | Protein = 14g | Yes |
| Costs less than Rs. 80 | Price = Rs. 70 | Yes |
| Low fat | Fat = 18g | No |
| Prepared quickly | Preparation time = 8 minutes | Yes |

## Task C - Pareto-Based Multi-Objective Ranking

Objective: Replace fixed weighted ranking with Pareto-aware ranking to balance preference, health, preparation time, diversity, and popularity.

| Experiment | Description |
| --- | --- |
| E1 | Preference-only ranking. |
| E2 | Fixed weighted multi-objective ranking. |
| E3 | Pareto-front ranking. |
| E4 | Personalized Pareto ranking based on user intent. |
| Metric | Purpose |
| Precision@K | Measures relevance of recommendations. |
| Average Health Score | Measures nutritional quality. |
| Average Preparation Time | Measures quickness. |
| Diversity@K | Measures variety in recommended food items. |
| Coverage | Measures how many unique items are recommended. |
| Trade-off Score | Measures balance among objectives. |

## Task D - Offline A/B Testing Simulator (optional)

Objective: Simulate how two recommendation strategies would perform offline using test interactions and multi-objective metrics.

| Strategy A | Strategy B | Comparison Goal |
| --- | --- | --- |
| Popularity-based | Proposed multi-objective ranking | Measure whether proposed ranking improves relevance and health score. |
| Preference-only | Health-aware ranking | Measure health benefit versus accuracy trade-off. |
| LLM-only explanation | RAG-grounded explanation | Measure hallucination reduction and faithfulness gain. |

# 6. Integration of Advanced Tasks into Weekly Plan

| Week | Core Work | Advanced Challenge |
| --- | --- | --- |
| Week 1 | Dataset understanding and EDA | Read one paper/blog on sequential recommendation or explainable recommendation. |
| Week 2 | Preprocessing and feature engineering | Prepare timestamp-sorted interactions for sequential recommendation. |
| Week 3 | Baseline recommender implementation | Prepare baseline tables for later A/B testing. |
| Week 4 | Health-aware multi-objective ranking | Start Pareto-front ranking implementation. |
| Week 5 | RAG explanation generation | Implement claim extraction and faithfulness verification. |
| Week 6 | Integration and final reporting | Complete sequential model, A/B simulator, and final comparison tables. |

# 7. Final Repository Structure

GroundedNutriRec/
|-- data/
|   |-- raw/
|   |-- processed/
|   |-- sample/
|-- notebooks/
|   |-- 01_dataset_loading.ipynb
|   |-- 02_food_dataset_eda.ipynb
|   |-- 03_data_preprocessing.ipynb
|   |-- 04_feature_engineering.ipynb
|   |-- 05_popularity_recommender.ipynb
|   |-- 06_content_based_recommender.ipynb
|   |-- 07_collaborative_filtering.ipynb
|   |-- 08_evaluation_metrics.ipynb
|   |-- 09_health_score_generation.ipynb
|   |-- 10_multi_objective_ranking.ipynb
|   |-- 11_ablation_weight_analysis.ipynb
|   |-- 12_food_knowledge_base_creation.ipynb
|   |-- 13_vector_search_rag.ipynb
|   |-- 14_llm_explanation_generation.ipynb
|   |-- 15_faithfulness_check.ipynb
|   |-- 16_sequential_recommender_gru.ipynb
|   |-- 17_transformer_based_recommender.ipynb
|   |-- 18_claim_extraction.ipynb
|   |-- 19_faithfulness_verification.ipynb
|   |-- 20_hallucination_analysis.ipynb
|   |-- 21_pareto_ranking.ipynb
|   |-- 22_multi_objective_comparison.ipynb
|   |-- 23_ab_testing_simulator.ipynb
|-- src/
|   |-- data_preprocessing.py
|   |-- recommenders/
|   |-- rag/
|   |-- evaluation/
|   |-- utils.py
|-- app/
|   |-- streamlit_app.py
|-- results/
|   |-- tables/
|   |-- figures/
|-- reports/
|-- requirements.txt
|-- README.md
|-- research_plan_next_6_months.md

# 8. Final Internship Deliverables Checklist

Deliverable

Dataset loading and EDA notebooks

Cleaned train/test data and metadata table

Popularity, rating, content-based, and CF recommenders

Top-K evaluation metrics

Health score and multi-objective ranking

Pareto ranking and comparison

Food knowledge base and vector search

RAG explanations and faithfulness checking

Sequential recommender

Offline A/B testing simulator

Streamlit demo

Final report and GitHub README

# 9. Final Research Readiness After 6 Weeks

After the internship, you all are ready to continue the following 6-month research tasks:

advanced sequential recommendation models

stronger LLM-based intent extraction

improved RAG and explanation verification

experiments on Food.com and Amazon Grocery

multi-objective optimization and Pareto ranking

human evaluation of explanations

ablation study

paper writing and Q1 journal targeting